MINUTES of Meeting of the UCTE - CIM conference call of August 14th 2008

Chairman: Chavdar Ivanov (UCTE)

Present with the chairman:

-	Erik Wolfs (Elia), Maurice Adriaensen (KEMA), Kendall Demaree (AREVA), Jay Britton (AREVA), Patrick Panticitici (RTE), Guillaume Lapierre-Ganivet (RTE), Margaret Goodrich

Absent:

-	Ernst Wieringa (TenneT), Eric Lambert (EDF), Lars Ola Osterlund (ABB), Mick Barlow (Siemens PTI); David Chury (UCTE)

ITEMS DISCUSSED:

During the first conference call two weeks ago, the general time schedule has been discussed. The goal of this conference call was to discuss the first complete UML model.

Erik presented the extended CIM UML model with UCTE objects. The presented UCTE-CIM model is based on the last requirements of UCTE (see the file UCTE_CIM_mapping_08082008.zip, in the folder CIM Mapping, Sharepoint site).

Patrick and Guillaume presented their remarks and proposals on the model as presented by Erik.

In general the following issues were discussed:

- Nodes: the issue topological node versus connectivity node as defined in the CIM model will be discussed and decided during the meeting in Zurich.

- Coupling package: disconnector object will be used instead of jumper.

- UCTE limits object: k attribute will be defined in order to implementation of more limits for lines and transformers be possible (example: D2k can have 5 values and I2k - 5 values).

- Transformer and regulation: Y/D models and variants for inclusion of transformer name plate data were discussed; Regulator is to be connected to the winding; PST proposal is OK for UCTE as proposed by Erik, Patrick. During the meeting in Zurich the Transformer object will be discussed in detail.

- Loads: the issue concerning B0, Bneg, G0, Gneg is to be clarified; (in loads or in shunts)

- Margaret will upload IOP cases in the UCTE-CIM WG Sharepoint site.

ACTION PLAN:

- Erik will update UCTE-CIM mapping in accordance with CIM v12 and the outcome of the teleconference. He will send the files to Chavdar. The files will be forwarded to UCTE-CIM team and AhG UCTE format (for information)

- Jay and Kendall will check updated tables from CIM modeling point of view. Their proposals will be discussed via email and during the next teleconference (August 29)

The next conference call is scheduled at August 29th 17h00 CET. Maurice will provide dial-in information.

The aim of the next conference call is to finalize as many as possible issues within UCTE-CIM team and to identify open issues that will be discussed in Zurich.

Chavdar will make all documents available via Sharepoint site